# Minutes of Meeting

Date: August 08, 2025
Time: 06:38 PM IST
Location: Virtual Meeting (Video Conferencing Tool)
Attendees: Vijay, Ron, Ashutosh
Purpose: To discuss the project plan, requirements, and next steps for the integrated system development.

## Agenda and Discussion Points

- Stakeholder Involvement

  - Ron provided a list of key staff to contact:

    - Head Office: 2 staff members.

    - Clinics (Hanoi and Ho Chi Minh): 2 staff per clinic (Operations Manager and one Sales Staff).

    - Additional Staff: New accountant in Hanoi, central office manager, and head nurses in both cities.

  - Nurses will handle final invoicing, so their involvement is crucial for ownership, though they may not provide detailed input on system functionality.

  - A Vietnamese team member will join discussions to facilitate communication in Vietnamese, with translations provided as needed.

  - Vijay will review consolidated requirements to ensure alignment with board expectations.

- Project Phases and Timeline

  - Current Phase (6-8 weeks):

    - Focus on CRM, invoicing, and API integrations (Cloud Doctor, MISA, Easy HR, Zapier).

    - Manual scheduling and job assignments for field services will be retained.

    - Key integrations:

      - Cloud Doctor: API link for client details and clinical reporting.

      - MISA: Interim accounting system for compliance reporting to the tax department.

      - Easy HR: API link for attendance and timesheet calculations.

      - Zapier: Integration for marketing channel tracking (e.g., Google Ads, Facebook Ads).

    - Red invoice compliance for tax reporting, with draft invoices created at booking and finalized by nurses upon service completion.

    - Ministry of Health (MOH) submissions for clinical data and prescriptions.

  - Next Phase:

    - Introduce HR and automated attendance/scheduling modules.

    - Add finance and accounting modules tailored to international best practices, feeding into MISA for compliance.

    - Incorporate AI layer for:

      - Legislation monitoring.

      - Staff interaction and satisfaction monitoring.

      - Workflow optimization and business improvement feedback.

    - Field service enhancements (e.g., routing, GPS, and map integration).

- CRM and Website Integration

  - CRM will handle lead management, contact tracking, and booking workflows.

  - Existing website to be replaced, but current domain and channels (Facebook, Zalo, Google Ads) will be utilized.

  - Web forms for lead capture and booking will be integrated, with no immediate need for a sophisticated client portal or calendar system.

  - VOIP functionality to be ensured for smooth transitions, with potential discussion on provider options.

  - Marketing integration with Zapier to track ad performance and lead sources.

- Invoicing and Compliance

  - Invoicing module to support:

    - Draft invoices created at booking, finalized by nurses.

    - Accounts receivable management to track payments (cash, credit card, direct bank payment).

    - Flexible payment terms (immediate, post-service, or custom schedules).

  - Red invoice compliance:

    - Mandatory for tax reporting on the same day as service completion.

    - Required even if payment is pending, with potential for batch processing.

    - Clarification needed from operations managers and nurses on red invoice workflows.

  - MOH submissions include client details and prescriptions, separate from clinical notes.

- Development and Testing

  - Development and staging environments to be set up, with the test environment transitioning to production.

  - Language pack and custom fields (e.g., city, service type, client type) to be defined.

  - Lookup codes for products, cities, and facilities to streamline reporting.

  - Drag-and-drop interface for booking visualization and nurse assignments.

  - Clinical notes to include mandatory fields for MOH compliance, with optional integration of Cloud Doctor or manual note uploads.

- Reporting and Analytics

  - Statutory reports for compliance (MOH, tax).

  - Internal management reports (e.g., service type, customer orders, lead sources).

  - Potential integration of visitor tracking (similar to Zoho) to monitor website activity and lead behavior.

  - Plausible or Google Analytics to be explored for visitor tracking, balancing performance and functionality.

- Action Items

  - Ron:

    - Provide contact details for staff (head office, clinics, nurses, accountant).

    - Share initial list of reporting requirements and lookup codes.

    - Provide API definitions for Cloud Doctor, MISA, Easy HR, and Zapier.

    - Share templates/samples for statutory and management reports.

  - Vijay/Ashutosh:

    - Set up development and test environments.

    - Prepare requirements document by the end of week 1.

    - Coordinate with Vietnamese team for staff discussions in Vietnamese.

    - Explore VOIP provider options and visitor tracking solutions (e.g., Plausible, Google Analytics).

    - Discuss red invoice workflows with operations managers and nurses.

    - Integrate marketing company feedback for CRM requirements.

- Next Steps

  - Week 1: Finalize scope and requirements.

  - Week 2: Begin CRM setup (contacts, lead management, web forms).

  - Weeks 3-4: Develop business logic, referral tracking, and API integrations.

  - Week 5: User acceptance testing preparation.

  - Week 6: Validation and final data migration from legacy CRM.

  - Weeks 7-8: User training and go-live.

  - Schedule follow-up meeting to review reporting requirements and progress.

## Summary

The meeting focused on aligning the project vision for an integrated system, defining key functionalities (CRM, invoicing, API integrations), and planning the 6-8 week development phase. The team discussed stakeholder involvement, compliance requirements (red invoices, MOH submissions), and the roadmap for future enhancements (HR, AI, field service routing). Action items were assigned to ensure progress, with a focus on staff engagement and clear requirement definitions.

Next Meeting: To be scheduled for reporting requirements and progress review.