# Meeting Minutes

Project: HHHPL x IADC – Project Sync Meeting

Date/Time: 13-08-2025| 4:00 PM (VN Time)

Attendees: Ron, Vijay, Ashutosh

## 1. Project Updates & Context

- Acceptance criteria document under preparation for the next 5–6 weeks’ work.
- Contact list shared (HCMC & Hanoi clinics).
  • All contacts are informed about the project.
  • Approach: Arrange meetings via email; primary contact is Ms. Dung (Head Office GM).
  • Dung to coordinate team calls and be the project champion.

## 2. Invoicing Scenarios

Ron outlined 4 invoicing cases (documentation to be sent):
1. Immediate payment after service – Red invoice issued.
2. Prepayment – Red invoice issued for amount paid; services deducted from balance; retail invoice issued upon delivery.
3. Service delivered, payment delayed – Red invoice issued and marked unpaid.
4. Draft invoice before service – Operations drafts, nurse delivers service, red invoice issued upon payment.

Key Requirements:
- Two invoice types (Red & Retail).
- Workflow stages: Draft → Confirm → Issue → Paid.
- Popup for nurse to record payment status & mode.
- Integration with Accounts Receivable and accounting system (MISA now, Odoo later).
- Need MISA API for integration.

## 3. Price List Management

- Price list filtered by city and service type (Doctor/Nurse).
- Automatic city restriction per user; potential distance-based pricing.
- Surcharges: after-hours, holidays, TET (triple rate), service-specific extras.
- Requirement for automated triggers for surcharge application.
- Ron to send sample price list & categorization requirements.

## 4. Referral & Lead Source Tracking

- Integration of Facebook/Zalo calls and chats via Zapier.
- Each ad/post has a unique campaign ID to be captured.
- Need tracking from ad/post → call/chat → lead in CRM.
- PR/MA marketing consultants to provide current tracking/tagging details.

## 5. Data Migration & Database Structure

- Current CRM: Pancake.
- Ron mapping fields, master & child tables, lookups, and codes to avoid duplication.
- Transaction stages: Lead → Contact → Booking → Client conversion.
- Need reports on conversion rates & stage counts.
- Ron to send spreadsheet of data structure for migration planning.
- Cleanup of existing data before migration.
- Two companies (HCMC & Hanoi) – separate red invoice streams.

## 6. Website & Analytics

- New website under development by marketing agency.
- Discussion on hosting on project’s Odoo platform to allow real-time visitor tracking & integration.
- Marketing team to be given website-only admin role (no back-office access).
- Need meeting with PRMA to align on platform decision and analytics integration.

## 7. Additional Items

- Digital Signatures: Required for red invoices with custom numbering; may use local provider for MOH compliance.
- Government Submissions: Must handle for two separate company entities.
- EasyyHR Integration: Minimal integration for now – mainly booking details to nurses and job timings back to CRM.
- Long-term: shift, holiday, and attendance functions to be in main system.
- Collaboration System: Separate session to be scheduled between Ron & Vijay to discuss collaboration setup.

## 8. Action Items

| Task | Responsible |
| --- | --- |
| Send acceptance criteria document draft | Vijay |
| Contact Ms. Dung to arrange clinic team calls | Vijay |
| Document and share invoicing scenarios | Ron |
| Share MISA API documentation | Ron |
| Send sample price list & surcharge details | Ron |
| Provide campaign tracking/tagging info | PR/ MA |
| Share data structure & field mapping spreadsheet | Ron |
| Discuss website hosting/analytics with PR/MA | Vijay |
| Provide EasyHR-CRM integration requirements | Ron |
| Schedule collaboration discussion meeting | Vijay |