Table of Contents

Meeting Minutes	1

Date/Time: 15-08-2025| 4:00 PM (VN Time)	1

Meeting Minutes	3

Date/Time: 13-08-2025| 4:00 PM (VN Time)	3

# Meeting Minutes

Project: HHHPL x IADC – Project Sync Meeting

## Date/Time: 15-08-2025| 4:00 PM (VN Time)

Attendees: Ron, Vijay, Ashutosh

Purpose: Review current system setup, discuss CRM and invoicing workflows, confirm scope, and identify required inputs from client.

1. Project Scope and Requirements

- Scope remains unchanged, but ongoing discussions continue to refine details.

- Agreement to formalize specification document including performance criteria and SLA details.

- Performance will be measured at the server side; dependency on internet speed acknowledged.

- Database growth projections to be shared by client for capacity planning.

2. CRM Workflow Discussion

- Current demo showcased both client portal (future) and backend CRM.

- Client portal features deferred; focus will remain on backend CRM for now.

- Workflow refinement needed:

  - Initial contact (new or existing client identification via name, email, or phone).

  - Minimal fields for initial booking by salesperson.

  - Step-by-step field display based on workflow stage.

- Push notifications for staff assignment to be done via Zalo (Easy HR integration not required).

- Nurse acknowledgment of assignment in Zalo to update CRM status.

- Job start/stop tracking:

  - Start button triggers timer and opens invoicing details.

  - Job considered complete upon invoice submission.

  - Offline handling required; data to sync once internet is restored.

3. Invoicing Workflow

- Draft invoice created at booking stage; nurse finalizes post-service.

- Final invoice generation aligned with nurse’s completion of service.

- Integration with healthcare module to link invoices directly to patient records.

- Ability to modify draft invoice before confirmation.

- Invoicing process to follow provided workflow document.

4. System Features and Performance

- Commercial version in use with healthcare-specific workflows.

- Odoo website builder discussed for marketing team to consider for long-term integration.

- Fast server-side performance observed; data transfer optimized via caching and minimal payloads.

- Offline data capture and later synchronization confirmed as a requirement.

- System to visually indicate online/offline status and confirm data transmission success.

5. Action Items

- Client (Ron) to provide:

  - Full CRM workflow (from lead to booking, assignment, and monitoring).

  - Booking workflow.

  - Field definitions, table structures, and code lists.

  - Volume growth estimates for database planning.

- Vendor to:

  - Align CRM and invoicing modules with provided workflows.

  - Configure Zalo notification integration.

  - Implement job timer linked to invoice completion.

  - Document and implement offline handling logic.

  - Add performance criteria and SLA details to the specification document.

Next Steps:

- Client to share workflows and tables by Monday.

- Vendor to refine system per updated requirements.

- Follow-up meeting to review workflow alignment and confirm scope lock.

# Meeting Minutes

Project: HHHPL x IADC – Project Sync Meeting

## Date/Time: 13-08-2025| 4:00 PM (VN Time)

Attendees: Ron, Vijay, Ashutosh

1. Project Updates & Context

- Acceptance criteria document under preparation for the next 5–6 weeks’ work.
- Contact list shared (HCMC & Hanoi clinics).
  • All contacts are informed about the project.
  • Approach: Arrange meetings via email; primary contact is Ms. Dung (Head Office GM).
  • Dung to coordinate team calls and be the project champion.

2. Invoicing Scenarios

Ron outlined 4 invoicing cases (documentation to be sent):
1. Immediate payment after service – Red invoice issued.
2. Prepayment – Red invoice issued for amount paid; services deducted from balance; retail invoice issued upon delivery.
3. Service delivered, payment delayed – Red invoice issued and marked unpaid.
4. Draft invoice before service – Operations drafts, nurse delivers service, red invoice issued upon payment.

Key Requirements:
- Two invoice types (Red & Retail).
- Workflow stages: Draft → Confirm → Issue → Paid.
- Popup for nurse to record payment status & mode.
- Integration with Accounts Receivable and accounting system (MISA now, Odoo later).
- Need MISA API for integration.

3. Price List Management

- Price list filtered by city and service type (Doctor/Nurse).
- Automatic city restriction per user; potential distance-based pricing.
- Surcharges: after-hours, holidays, TET (triple rate), service-specific extras.
- Requirement for automated triggers for surcharge application.
- Ron to send sample price list & categorization requirements.

4. Referral & Lead Source Tracking

- Integration of Facebook/Zalo calls and chats via Zapier.
- Each ad/post has a unique campaign ID to be captured.
- Need tracking from ad/post → call/chat → lead in CRM.
- PR/MA marketing consultants to provide current tracking/tagging details.

5. Data Migration & Database Structure

- Current CRM: Pancake.
- Ron mapping fields, master & child tables, lookups, and codes to avoid duplication.
- Transaction stages: Lead → Contact → Booking → Client conversion.
- Need reports on conversion rates & stage counts.
- Ron to send spreadsheet of data structure for migration planning.
- Cleanup of existing data before migration.
- Two companies (HCMC & Hanoi) – separate red invoice streams.

6. Website & Analytics

- New website under development by marketing agency.
- Discussion on hosting on project’s Odoo platform to allow real-time visitor tracking & integration.
- Marketing team to be given website-only admin role (no back-office access).
- Need meeting with PRMA to align on platform decision and analytics integration.

7. Additional Items

- Digital Signatures: Required for red invoices with custom numbering; may use local provider for MOH compliance.
- Government Submissions: Must handle for two separate company entities.
- EasyyHR Integration: Minimal integration for now – mainly booking details to nurses and job timings back to CRM.
- Long-term: shift, holiday, and attendance functions to be in main system.
- Collaboration System: Separate session to be scheduled between Ron & Vijay to discuss collaboration setup.

8. Action Items

| Task | Responsible |
| --- | --- |
| Send acceptance criteria document draft | Vijay |
| Contact Ms. Dung to arrange clinic team calls | Vijay |
| Document and share invoicing scenarios | Ron |
| Share MISA API documentation | Ron |
| Send sample price list & surcharge details | Ron |
| Provide campaign tracking/tagging info | PR/ MA |
| Share data structure & field mapping spreadsheet | Ron |
| Discuss website hosting/analytics with PR/MA | Vijay |
| Provide EasyHR-CRM integration requirements | Ron |
| Schedule collaboration discussion meeting | Vijay |