# Meeting Minutes

Project: HHHPL x IADC – Project Sync

Date/Time: Wednesday/Friday, 4:00 PM (VN Time)

Attendees: Ron, Vijay, Ashutosh

# 1. Client & Contact Management

Clarification of Definitions:

- Contact = first point of interaction (via phone, form, Zalo, WhatsApp, etc.), always treated as a Client Representative.

- Lead = contact who shows interest but does not book a service. Needs systematic follow-up.

- Client = the individual receiving the service. Client Representatives may also be the client themselves.

- Related Persons include caregivers, payers, referrals, and legal guardians. Each requires unique IDs with relational links back to clients.

Decisions:

- Junk contacts will still be recorded for tracking.

- A Related Person master file will be linked bidirectionally with the Client master file.

- All IDs (clients, caregivers, payers, etc.) must be auto-generated to avoid errors.

Next Steps:

- Consolidate related person categories into a single normalized table (contact, caregiver, payer, referral, client).

- Build dashboards showing linked clients ↔ related persons.

# 2. Bookings & Service Orders

Workflow Agreement:

- Initial inquiry becomes a booking (tentative).

- Booking is validated/confirmed by Operations (O), then assigned to nurse/doctor.

- Multiple nurses/doctors can be assigned to a single booking (common in complex cases). Each assignment produces its own invoice.

- Future or repeated bookings to be visible historically and prospectively.

Special Cases:

- Staff replacements (e.g., nurse sickness) managed by Operations/Head Nurse. Requires flexible reassignment capability.

- Phase 2 will explore field tracking (nurse location, check-ins).

# 3. Invoicing Workflow

Agreed Process:

- Nurses generate invoices immediately after service completion. Draft stage eliminated to avoid late submission penalties.

- Errors are tolerated if minor (under/over-charging) since penalties for delays are severe.

- Part-time/casual nurses do not create invoices; Operations handles on their behalf.

Quotation & Prepayment:

- Prepayments bypass quotation; invoice is generated directly.

- Retail invoices will always be created and linked one-to-one with government 'Red Invoices.'

Decisions:

- Retail invoices will track status (paid/unpaid, prepayment usage).

- Accounts Receivable system required for monitoring outstanding debts and prepayments.

# 4. E-Signatures & Compliance

Clarifications:

- Digital signatures (government-verified) are required on Red Invoices submitted to Treasury.

- Likely handled through MISA (current accounting system), but external providers (FPT, Viettel) may be considered.

- Goal is to extend digital signatures to all documents (contracts, government submissions).

Action:

- Ron to confirm with accounting whether MISA already handles digital signatures for Red Invoices.

# 5. Data Migration & Database Design

Structure:

- Current Excel sheets = Pancake CRM tables.

- Normalization needed (merge caregiver/payer/referral tables into one).

- Lookup fields/tables to be finalized (services, prices, categories).

Migration Plan:

- Export data from Pancake in Excel, ensuring standardized codes and client IDs.

- Import into Odoo system in batches (due to volume constraints).

# 6. Performance & Technical Requirements

Assumptions:

- Normal latency/connection to be considered; patchy Wi-Fi/5G ignored in baseline testing.

- Nurses expected to use modern mobiles (potential shift to tablets in future).

Criteria:

- Screen refresh/latency targets will be defined in performance testing.

# Action Items

1. Ron to provide updated lookup tables and confirm digital signature workflow (MISA vs. external).

2. To normalize database schema and integrate into Odoo design.

3. Migration strategy to be finalized – Excel export/import with code cleanup.

4. Define reporting needs (export filters by date, site, etc.).

5. Draft performance assumptions (latency, device specs) for testing.