Meeting Title: CRM & Integration Project Update
Date: 27/08/2025
Attendees: Ron, VJ, and Ash

Key Discussion Points & Decisions:

- NDA & Technical Document

  - Fully signed NDA has been received.

  - Technical document reviewed; minor additions made. Action: VJ to review updates and finalize.

- CRM Progress Update

  - Progress made on client screens, scheduling, assignment of bookings, status tracking, movements, and invoicing.

  - Invoicing depends heavily on API integration; UI side expected to be completed in the next few days.

- Red Invoice & E-Signature Integration

  - Options: MISA vs. Vittel for red invoice submission and E-signature.

  - Decision: Use Viatel for E-signature and government submission to avoid licensing issues with MISA.

  - Invoices must still be sent to MISA for accounting purposes.

  - Prepayment handling clarified: Red invoices generated at payment receipt, with liability recorded until services are rendered. Refunds handled via MISA and accounted in accounts receivable.

- VOIP Integration

  - Current VOIP system in use but may be replaced with a better alternative.

  - Action: Evaluate sandbox environment for a potential new VOIP system and compare with current setup.

- Marketing & Website Integration

  - Interim solution needed until new CRM integration is completed.

  - Current channels: Website form, chat, Zalo call, hotline call. Data currently entered manually into Pancake CRM.

  - New CRM will automate logging from these channels; manual entry to be minimized.

  - Action: Confirm Zalo OA account details and provide admin access.

- Monitoring & Audit

  - Concern over sales staff activity during off-hours (weekends/nights).

  - Solution: Audit log to track call receipt, pickup, duration, and handling of diverted calls.

  - Roles clarified: Look-up fields restricted to data custodian with full audit logs.

- Next Steps / Action Items

  - Finalize technical document and NDA.

  - Complete API integrations for Vittel and MISA.

  - Evaluate VOIP system for potential replacement and sandbox testing.

  - Confirm Zalo OA accounts and access for CRM integration.

  - Automate logging of calls, chats, and forms into new CRM.

  - Ensure secure, audited access to master data fields.

Decisions Made:

- Use Vittel for red invoice submission and e-signature.

- Maintain manual oversight until CRM automations are fully implemented.

- Data custodian role established for master/lookup fields.