# Meeting Minutes

Date: 01-10-2025
Attendees: Vijay, Ron, Ash

### 1. Ministry of Health (MOH) Integration

- Requirement: All client visit data must be reported to MOH systems.

- Status: APIs and sandbox access available.

- Plan: Build and test integrations via sandbox → live submission.

- Prescription System: MOH requires prescriptions to be submitted electronically; sandbox credentials confirmed.

- Action: Ron to share full MOH field requirements table.

### 2. Accounting & VAT Submission

- MISA: Current system in use, integrated with government tax department.

- Viettel: MOH requires integration for e-prescriptions; Viettel provides interface.

- Decision:

  - VAT invoices → continue with MISA.

  - MOH submissions (prescriptions, services) → integrate via Viettel.

- Action: Ron to connect team with Viettel contact for API details.

### 3. Website & Campaign Integration

- Marketing Sources: Google Ads, Facebook, Zalo, and BookingCare referrals.

- Flow: Campaign clicks → WordPress website → API push into CRM as leads.

- Action: Ben to finalize campaign tracking requirements; Ash to review integration.

### 4. VOIP & Hotline

- Issue: Calls forwarded to mobiles not always captured; unanswered calls not visible in CRM.

- Requirement:

  - Every incoming/outgoing call recorded.

  - Tracking of unanswered calls + SMS notifications.

- Action: Ash to review VOIP247 API for call forwarding traceability.

### 5. UI & System Progress

- Demonstrated:

  - Client registration, booking, invoicing.

  - Address template (province/district → GPS mapping).

  - Time tracking of visits, service status updates.

- Feedback:

  - UI needs simplification (too many clicks/screens).

  - Branding elements to be applied (logos, color scheme).

- Action: Ron to share branding guide;

### 6. Roles & Access for Testing

- Agreed Roles: Nurses, accountants, sales, operations, admin.

- Plan:

  - Build role-based dashboards.

  - Provide login credentials for test users.

- Action: To set up test accounts by next demo.

### 7. Next Steps / Action Items

- Ron → Share MOH field table.

- Ron → Connect team with Viettel for API details.

- Ben → Define campaign integration flow.

- Daron → Review VOIP API (unanswered/forwarded calls).

- Vijay → Apply branding guide and simplify UI.

- Vijay → Prepare role-based test accounts.

- Next demo to include: MOH integration progress, branding applied, VOIP call traceability.

✅ Decisions Made:

- VAT invoices remain on MISA; MOH submissions go through Viettel.

- Every call (answered/unanswered) must be captured in CRM.

- Role-based dashboards will be implemented for testing.