# Meeting Minutes

Date: September 15, 2025
Time: 12:35 PM IST
Attendees: Ron, Vijay, and others (names not specified in transcript)
Purpose: Discuss CRM system development, focusing on lead and contact management, pricing, invoicing, and AI integration.

## Agenda and Discussion Points

- CRM System Framework and Customization

  - The team discussed the importance of establishing a high-level framework for the CRM system, with processes that can evolve as the business grows.

  - Customization to align with specific needs at every level was highlighted, but the immediate focus is on delivering a functional system.

  - Ron emphasized building a framework that can be adapted over time without immediate deep customization.

- AI Integration

  - Proposal to involve AI as a systems analyst to review the CRM holistically and suggest improvements.

  - AI's role is envisioned as a reviewer rather than a tester, leveraging its ability to analyze system structures.

  - Discussion on AI's knowledge base, estimated at 30-40% of global knowledge, making it a valuable tool for system enhancement.

  - Action item: Vijay to spend 30 minutes daily exploring AI capabilities to better understand its potential for the CRM.

- Lead and Contact Management

  - Leads vs. Contacts:

    - Leads are generated from sources like Google Ads, Facebook, or website visits but are not considered contacts until direct interaction (e.g., phone call, Zalo chat, form submission).

    - Contacts are created when a lead provides verifiable information (e.g., name, phone number) or initiates direct communication.

    - Leads without sufficient information (e.g., no name or client details) are tagged as "not reliable" or potential junk calls.

  - Contact Workflow:

    - Upon contact, the system checks if the phone number is known to determine if it’s a new or existing contact.

    - Contacts can result in bookings (20-45% conversion rate), inquiries requiring follow-up, or no action if deemed non-genuine.

    - Follow-ups are prioritized for genuine inquiries with client details, using automated IDs with city codes (e.g., HCM00110012).

  - Relationships:

    - Contacts may represent clients, caregivers, or payers. Relationships are defined (e.g., spouse, child, parent) and stored in a healthcare relationships table.

    - Compulsory questions (e.g., payer details, client information) are asked closer to booking completion to avoid overwhelming initial interactions.

  - Action Items:

    - Vijay to refine lead/contact differentiation, removing unnecessary lead fields and focusing on contact management.

    - Ben to be consulted on integrating website data (e.g., visitor tracking) with the CRM to link leads to contacts.

- Pricing and Invoicing

  - Price Lists:

    - Separate price lists for services (30 base items, expandable with conditions) and laboratory tests (550 items for Hanoi, 250+ for Ho Chi Minh City).

    - Service prices vary based on rules (e.g., day, time, location, holiday status), while lab prices are fixed by province.

  - Invoicing:

    - Retail invoices are generated for all clients, with VAT invoices for specific cases (e.g., prepaid services).

    - A pop-up interface at booking or service completion will prompt nurses to select items and input additional data (e.g., number of IV bottles, wound size).

    - Rules-based adjustments will be applied to base prices, with modification codes included in retail invoices.

  - Action Items:

    - Ron to send initial pricing data and rules for Vijay to structure the system, with final scrubbed data to follow.

    - Vijay to create pop-up interfaces for invoice creation, integrating service and lab price lists with conditional rules.

- VOIP and Call Tracking

  - Issue: Current VOIP system logs call details (e.g., duration, answer time) but loses tracking after call forwarding.

  - Requirement: Track forwarded calls (e.g., to a salesperson’s mobile) to log outcomes and audio, ensuring compliance with Vietnamese regulations.

  - Action Items:

    - Vijay to consult call center industry contacts to explore solutions, potentially using a software-based PBX system for better analytics and API integration.

    - Confirm legality of recording forwarded calls in Vietnam.

- Lookup Tables and Translations

  - Lookup Tables:

    - Ron is cleaning lookup tables to eliminate duplicate or inconsistent codes, with the Board of Directors controlling code changes.

    - A data custodian will manage code updates with formal board approval.

  - Translations:

    - The system will support multiple languages (initially Vietnamese and English), with user language preferences determining display.

    - Vietnamese translations are context-sensitive, requiring review to ensure accuracy across forms.

  - Action Items:

    - Ron to send initial lookup tables for Vijay to set up placeholders, with final versions after scrubbing.

    - Vijay to create a configuration table for multi-language support, with future plans to address context-sensitive translations.

## Key Decisions

- Focus on contact management over lead management, with leads only recorded from verifiable campaign sources (e.g., Google Ads, Facebook).

- Implement separate price lists for services and lab tests, with rules-based adjustments for services.

- Develop pop-up interfaces for invoice creation, minimizing nurse input to specific unknown variables.

- Explore PBX solutions for tracking forwarded calls, ensuring compliance with local laws.

- Use configuration tables for language support, with manual review for Vietnamese context sensitivity.

## Action Items

- Vijay:

  - Refine CRM to prioritize contact management and reduce lead fields.

  - Consult with call center experts on VOIP tracking solutions.

  - Create pop-up interfaces for invoicing, integrating price lists and rules.

  - Set up configuration tables for multi-language support.

  - Spend 30 minutes daily exploring AI capabilities.

- Ron:

  - Send initial lookup tables and pricing data (including rules) to Vijay.

  - Provide final scrubbed lookup tables and pricing data by Monday/Tuesday.

  - Coordinate with Ben on website data integration for lead tracking.

- Team:

  - Review Vietnamese translations for context accuracy.

  - Consult Ben on CRM integration with Google Ads, Facebook, and website data.

## Next Steps

- Schedule follow-up meeting to review updated lookup tables, pricing structures, and VOIP solutions.

- Vijay to share progress on CRM interface and AI exploration.

- Ron to finalize data scrubbing and coordinate with Ben on lead tracking.