# Meeting Minutes

Date: 22-08-2025 / Friday session]
Attendees: Ron, Ash, Vijay

### 1. Scheduling & Housekeeping

- Agreement to shift the regular Friday meeting time to suit participant availability.

- Confirmation that meetings will remain short and focused.

- Staff involvement in testing/feedback will be delayed until a clean user interface is ready, to avoid premature criticism.

### 2. Key Discussion Points

Staff Availability & Assignment

- Current phase will not integrate staff leave/availability checks into the system.

- The Operations team (O) will manage staff allocation manually in this iteration.

Invoicing & MISA Integration

- MISA will be the single API to generate and submit VAT invoices directly to the government.

- Two company accounts will be used, each with separate MISA instances.

- Process: invoice raised in system → XML template generated → sent to MISA → submitted to tax department.

- Retail invoices will always be generated for records; VAT invoices only for postpaid services.

- Accounts receivable system will track invoice status (paid, pending, generated).

System Demo & Progress Update

- Demonstration of draft system:

  - Client registry (currently labelled "Patient" – to be renamed to "Client").

  - Bookings & Assignments: structure in place with location, staff assignment, equipment checklist, GPS tracking.

  - Invoice tracking: invoices linked to each client profile for quick lookup.

  - Configuration options: service types, urgency levels, insurance providers, referral sources, etc.

  - Address Input: structured template required to ensure standardization and GPS mapping. Ron to provide province/district list.

  - Healthcare Facilities module: supports multiple locations, appointments, and client management.

Technical & Performance Requirements

- System performance targets:

  - Dashboards/forms <2–3s response time.

  - Reports <5s.

  - Uptime: 99.5% (AWS or local hosting).

- Concurrent users: 50–100 supported; scalable to larger volumes.

- Database design to rely on primary/foreign key indexing for performance.

- Capacity: up to 1M records manageable.

TRD (Technical Requirements Document)

- Feedback incorporated; comments accepted.

- Clinical notes confirmed as essential (not optional).

- CRM, invoicing, service order, and availability tables will be exposed via UI.

- Added system performance criteria at the end of the TRD.

Future Enhancements

- Headset use by sales staff noted; long-term plan to integrate AI-assisted call logging/conversion.

- Next steps: focus on delivering a fully functioning core CRM + invoicing system before automation layers.

### 3. Decisions Made

- Staff scheduling automation deferred to later phase.

- Invoicing integration will proceed through MISA with two company accounts.

- Structured address template required; Ron to supply province/district dataset.

- Clinical notes mandatory in booking records.

- Staff involvement in testing postponed until Ron approves UI readiness.

### 4. Next Steps

- Vijay to continue system build with invoicing and client registry modules.

- Ron to provide address template (Excel) and province/district list.

- Ash to align TRD updates with accepted changes.

- Next demo to include updated UI and invoicing workflows.

- Meeting time confirmed for same Friday slot.